|  |  |  | Harris Pye Brasil Ltda Rua Acadêmico Paulo Sergio Carvalho de Vasconcelos, no 780 – Novo Cavaleiros Macaé – RJ – Brasil - CEP: 27.930-260 Tel: +55 (22) 2765-9950 Fax: +55 (22) 2765-9967 Website: www.harrispye.com |  |  |
| --- | --- | --- | --- | --- | --- |
| Client: [client_company_bold] |  |  |  |  |  |
| Document Title: [doc_title_bold] |  |  |  |  |  |
| Enquiry Number: HP |  |  |  |  |  |
| Vessel/Installation: [vessel_instalation_bold] |  |  | Company: [client_company_bold] |  |  |
| Attention Of: [attention_name_bold] |  |  | E-mail Address: [attention_email] |  |  |
| Address Sent: company address |  |  |  |  |  |
| Current Date: [today_bold] |  |  | Current Time: Brasil |  |  |
| Rev | Date | Description | Prepared | Checked | Approved |
| [revnum] | 05/05/2025 | First Issue |  | PA | JC |
| General Notes: |  |  |  |  |  |

Rua Acadêmico Paulo Sergio Carvalho de Vasconcelos,

no 780 – Novo Cavaleiros

Macaé – RJ – Brasil - CEP: 27.930-260

Tel: +55 (22) 2765-9950

Fax: +55 (22) 2765-9967

Website: www.harrispye.com

Date: [today_grey]

Rev: [revnum_grey]

Attention:	 [attention_name_grey_bold]

Client:		[client_company_grey_bold]

Address:	company address

Dear [attention_name],

Your Enquiry Ref e-mail: [doc_title_grey_bold_underline]

Our Ref HP

Executive Summary

We thank you for the opportunity to tender for the above work and have the pleasure of submitting our Commercial Proposal for your consideration.

At Harris Pye, everything we do saves energy. This helps our customers - who take the lead in energy creation – reduce their carbon footprint to make a cleaner, more sustainable world while also improving their financial returns. With over four decades of experience working in offshore, marine, and land-based sectors, Harris Pye has an extensive track record of delivering unique and innovative solutions across most industries.

Our success is realized through our people, who are recognized as the most competent in the industry. We customize engineering solutions by collaborating with our customers to solve their specific problems, as no two needs are the same.

Whether it be the design, construction, or maintenance of boilers, waste heat recovery systems, or energy from waste processes, Harris Pye’s engineering team can solve any problem in energy creation, optimization, or recovery systems of all sizes and scales.

With a vast range of expertise and over 152 class approval welding producers applicable to boiler, piping, and structural systems, Harris Pye can offer solutions to the most complex and challenging problems. Starting from the initial design process to the fabrication, installation, and final commissioning, we strive to provide realist planning and flawless execution every step of the way, embracing challenges and focusing on what we do best has fuelled our ambition to constantly push for the best quality service and develop a skilled saw that constantly growing and improving every day.

On the quality side, Harris Pye has the Fully approved LRQA to current ISO 9001 for all project repair requirements, API accredited, EN1090 EXC 2 accredited, and ASME S, R, and U Accredited.

Harris Pye is ISO 9001 certificated fabrication inside our Macaé Base Workshop with cutting-edge machinery. We can import exotic supper duplex, X 65, Inconel, and Titanium according to the last NORSOK material specifications governed by MOPS.

We can provide the experienced fabricator, cable of high productivity, and rapid fabricated techniques. Specialist boiler, conde all steam and production plan experts with over 20 years’ experience with steam, Full service on E&I, 3D scan service with designed analysis, STAAD, P&ID, Cesar 2 Piping Pro, FEA analysis, and Electrical wiring diagram.

Scope of Work

Onshore service with materials, skilled and competent labor, equipment, coating, as detailed separately below.

Piping Fabrication

1. Procurement of materials from local brazilian market providing a minimum of 3.1 material test certificate in accordance to [client_company] [fab_finish]

2. Generate new Harris Pye Isometrics in accordance with latest [client_company] procedures.

3. Use of [tech_docs]

4. Following [client_company] approval of new Harris Pye isometrics, Fabrication of individual spools to be commenced within Harris Pye Macaé base inside dedicated piping workshop, all welding to be in accordance with Harris Pyes class approved welding procedures.

5. Material verification and Documentation approval (class approved WPS, welder qualifications, approved AMSE WPS etc).

6. Preparation and submittal of ITPs.

7. Preparation and welding of spool pieces as per class approved welding procedures.

8. ABENDI approved detailed dimensional reporting to be carried out for all spools and structural supports.

9. Conduct 100% DPI and 10% X-ray on all welds.

10. Hydro test to 1.5 x design pressure, witnessed by ABS.

11. Internal coating application in accordance with [client_company] specifications.

12. Preservation of each spool and packaged with wooden flange protectors and custom-built wooden pallet.

13. 100% of spools to packaged within a custom built pallet to suit the nominal dimensions of complete batch.

14. Spools to be tagged and numbered in accordance with isometrics and piping list.

15. Spools to be strapped and secured with wooden stopers.

16. Only the bolts and gaskets associated to the specific PO related to the spools being delivered within the consolidated batch ➢ Batches to be distributed per PO.

17. PO Numbers to be explicitly stated on all items Submit final quality dossier including traceability evidence of all construction materials, hydrotesting recordings, design document data, revisions from existing system.

18. Dispatch of materials to [client_company] Rio base.

19. Application of 3 layer coating system to all spools and supports in accordance with [client_company] painting specification.

Price Table

Brazil Fabrication Tax  @ 34.50%

| PART DESCRIPTION | DESCRIÇÃO DO ITEM | NCM OU CÓD DE SERVIÇO - ISS | UN | QUANTIDADE | VALOR UNITÁRIO (SEM IMPOSTOS) | ICMS (%) | PIS/COFINS (%) | IPI (%) | VALOR DO IPI UNITÁRIO | VALOR UNITÁRIO COM IPI | VALOR UNITÁRIO (PIS/COFINS/ICMS) | VALOR UNITÁRIO COM IMPOSTOS INCLUÍDO IPI | DELIVERY TIME |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SPOOL 1 | SPOOL | 7304.90.90 | UN | 1 | R$ 84,37 | 22.0 | 9.25 | 3.25 | R$ 4,19 | R$ 88,56 | R$ 124,63 | R$ 128,81 | 37 DAYS |
| SPOOL 2 | SPOOL | 7304.90.90 | UN | 1 | R$ 239,84 | 22.0 | 9.25 | 3.25 | R$ 11,90 | R$ 251,74 | R$ 354,27 | R$ 366,17 | 37 DAYS |
| BOLTS AND GASKETS 1 | LOOSE MATERIAL | 7304.90.90 | UN | 5 | R$ 12.105,33 | 22.0 | 9.25 | 3.25 | R$ 600,65 | R$ 12.705,98 | R$ 17.880,78 | R$ 18.481,42 | 37 DAYS |
| BOLTS AND GASKETS 2 | LOOSE MATERIAL | 7304.90.90 | UN | 2 | R$ 4.672,61 | 22.0 | 9.25 | 3.25 | R$ 231,85 | R$ 4.904,46 | R$ 6.901,91 | R$ 7.133,76 | 37 DAYS |
| DESC | OTHER | 8481.80.95 | UN | 2 | R$ 14.168,00 | 22.0 | 9.25 | 0.0 | R$ 0,00 | R$ 14.168,00 | R$ 20.608,00 | R$ 20.608,00 | 37 DAYS |
| RIÇAO | OTHER | 7411.22.90 | UN | 1 | R$ 551.104,00 | 22.0 | 9.25 | 3.25 | R$ 27.344,85 | R$ 578.448,85 | R$ 814.035,30 | R$ 841.380,15 | 37 DAYS |
| TOTAL: |  |  |  |  |  |  |  |  |  |  |  | 888,098.32 |  |

Total Lump Sum Cost Of The Above Fabrication Including Taxes Is R$ 888.098,32

Eight hundred and eighty-eight thousand and ninety-eight Reais and thirty-two cents

Onshore Inclusions

1. Detailed method statements and project schedules

2. Onshore NDT + Reports: 100% DPI and 10% X-ray for pipework

3. Skilled fabrication with welding in accordance with class approved weld procedures

4. Full coat system for all prefabricated structures

5. Pressure testing witnessed by ABS

6. Fabrication process witnessed by ABS

7. Wooden boxes for transportation

8. Detailed quality dossier

9. ABENDI approved dimensional reports

10. Supply of materials with 3.1 material test certificates

11. Gaskets and bolts

Transport

Delivery to [client_company] base from Harris Pye Workshop Brazil.

Sales Taxes

Allowance made for following tax:

Services tax (PIS, COFINS, ISS) @ 13.00% is included in the manpower hourly rate and personnel log transportation costs. Rental tax (PIS, COFINS) @ 9.25% is included in the rental equipment costs.

|  | Fabrication | Resales | Services | Rental |
| --- | --- | --- | --- | --- |
| PIS | 1.65% | 1.65% | 1.65% | 1.65% |
| COFINS | 7.60% | 7.60% | 7.60% | 7.60% |
| ICMS | 22% | 22% |  |  |
| ISS |  |  | 3.75% |  |
| IPI | 3.25% |  |  |  |
|  | 34.50% | 31.25% | 13.00% | 9.25% |

Delivery Time

| Sea Freight | 12 Days |
| --- | --- |
| Air Freight | 2 Days |
| Importation Clearance | 3 Days |
| Material Verification | 4 Days |
| ABS Involvement | 1 Days |
| Fabrication | 3 Days |
| Pressure Test | 1 Days |
| NDT | 2 Days |
| Heat Treatment | 3 Days |
| Painting | 1 Days |
| Passivation | 2 Days |
| Packing Request | 3 Days |

Our delivery time for the above is as follows:

Total: 37 Working Days

Payment Terms

[payment_terms]

Payment to be made to Harris Pye Brasil

This quote is valid for 30 days from current date on page 1

Quality Control

Harris Pye is an ISO 9001 accredited company.  Our intent is to provide the highest standard of design, service and quality for all products manufactured, supplied and installed, as per our Customer’s requirements.

Quality Documentation

On completion of the works, a quality assurance dossier containing the following would be provided in duplicate:

- Material Test Certificates

- Weld Procedure Specifications

- Weld Performance Qualifications

- Weld Maps

- Test Reports

- Paint report

Health and Safety

Harris Pye adhere to stringent safety and environmental procedures and if awarded this contract, will comply with all the vessels on-board and yard policies and procedures as well as our own established safe systems of work.  We will remember at all times that we are guests on-board the vessel and in the yard.

Risk Assessments will be carried out as required on all operations in liasion with the clients Safety representative.

It is assumed areas are free from toxic and or hazardous materials (such as Asbestos, Zinc Chromate), and issues relating to these are totally excluded from our quotation.

In the event it is suspected or known these are present both parties are to formally advise each other in writing so a plan can be derived as to how best proceed.

Reference Documentation

- [ref_document]

Exchange Rates

Harris Pye has allowed for a maximum of ±5% deviation of exchange rates from the date of this quotation. Where significant changes occur with exchange rates, Harris Pye reserve the right to adjust the current rate accordingly.

General Assumptions

- Databook considered approved after 14 days following submission with no response.

- Proposal in accordance with Terms and Conditions from [client_company].

Exclusions

- Work and materials not specified, Delays outside our control other than those stated.

- ABS costs to be invoiced as a separate service under a variation order cost +15% if required.

- ABS approved drawings.

- Valves.

Warranty

Harris Pye guarantees all materials and workmanship shall be in accordance with clients/classification society requirements according to IACS general rules. This includes a basic warranty period of six months.

In the event of free issue materials, Harris Pye will issue a guarantee on all erection.  The material manufacturer will be responsible for the quality and the approval of the supply.  In the event of a defect being found Harris Pye request the right to be informed immediately in order for an Engineer from one of our stations to attend the vessel.  If it is proved that any defect is a result of Harris Pye workmanship as part of our material supply or installation work, Harris Pye will carry out remedial works free of charge.

Full Sales Terms and Conditions

Please note a full set of sales terms and conditions are available to download from our website www.harrispye.com

All supply items and services are provided under these conditions unless otherwise accepted in writing.

Insurance

A copy of our insurance documents are available on request.

We trust the above quotation fully inteprets your requirements, however if further information or clarification is required on this, or any other matter please do not hesitate to contact the undersigned.

Yours sincerely

Harris Pye Brasil